MAZE GAME

Project Overview

The objective of this project is to design and develop a Maze Game using Java. The game will allow players to navigate through a maze, avoid obstacles, and reach the destination point. The project will focus on implementing object-oriented programming concepts, game logic, user interaction, and graphical user interface components. The development process will be completed over a period of ten weeks following a structured project schedule.

Week 1: Project Planning and Requirement Analysis

Activities:

- Define the project objectives and scope.

- Research different types of maze games and their features.

- Identify functional and non-functional requirements.

- Determine development tools and software requirements.

- Prepare the initial project proposal and documentation.

Deliverables:

- Requirement Specification Document.

- Project Scope and Objectives Report.

Week 2: System Design and Architecture Planning

Activities:

- Design the overall system architecture.

- Create flowcharts and use-case diagrams.

- Design the game structure and class hierarchy.

- Plan user interactions and game mechanics.

- Select appropriate data structures for maze representation.

Deliverables:

- System Design Document.

- Flowcharts and UML Diagrams.

Week 3: Development Environment Setup and Basic Framework

Activities:

- Set up Java development environment.

- Configure IDE and project workspace.

- Create the project structure and package organization.

- Implement the main application framework.

- Develop basic window and interface components.

Deliverables:

- Initial Project Framework.

- Working Application Window.

Week 4: Maze Generation Module Development

Activities:

- Design the maze generation logic.

- Implement maze creation algorithms.

- Create maze grid structure.

- Develop pathways, walls, and exit points.

- Test maze generation functionality.

Deliverables:

- Functional Maze Generation Module.

- Initial Maze Layout Display.

Week 5: Player Movement and Game Controls

Activities:

- Implement player character movement.

- Develop keyboard-based controls.

- Add movement validation rules.

- Prevent movement through walls.

- Ensure smooth navigation inside the maze.

Deliverables:

- Functional Player Control System.

- Movement Validation Module.

Week 6: Game Logic and Rule Implementation

Activities:

- Implement game objectives and winning conditions.

- Develop score calculation logic.

- Add timer functionality.

- Implement game restart and reset features.

- Handle game state management.

Deliverables:

- Complete Core Game Logic.

- Score and Timer System.

Week 7: User Interface Enhancement

Activities:

- Improve graphical user interface design.

- Add game menus and navigation options.

- Display score, timer, and game status.

- Improve layout and visual appearance.

- Enhance user experience and accessibility.

Deliverables:

- Enhanced User Interface.

- Interactive Menu System.

Week 8: Advanced Features Integration

Activities:

- Add multiple difficulty levels.

- Implement different maze sizes.

- Introduce sound effects and visual feedback.

- Add pause and resume functionality.

- Optimize game performance.

Deliverables:

- Advanced Gameplay Features.

- Difficulty Level System.

Week 9: Testing and Debugging

Activities:

- Conduct unit testing for individual modules.

- Perform integration testing.

- Identify and fix software bugs.

- Test game performance and responsiveness.

- Verify all requirements are met.

Deliverables:

- Test Report.

- Debugged and Stable Application.

Week 10: Documentation and Final Submission

Activities:

- Prepare final project documentation.

- Create a user manual and installation guide.

- Review project objectives and outcomes.

- Finalize source code and project files.

- Prepare project presentation and demonstration.

Deliverables:

- Final Project Report.

- User Manual.

- Source Code Package.

- Project Presentation.